Internal Codebase Review Agent

Implementation Plan — v3.3 (FINAL — Adds Testing Strategy + Merge Conflict Features)

Prepared for: Design Team   |   Date: 20 June 2026   |   Supersedes v3.2   |   Build-ready

# 1. Executive Summary

v3 of this plan locks in the AWS Bedrock configuration based on the env pattern already proven in your other Bedrock project. The change set is small but consequential — region, model versions, embedder, and one vector-dimension shift — so this version exists to make those values authoritative for the build.

Everything architectural from v2 stands unchanged: polling-based triggers (Variant A), wizard onboarding with live branch discovery, watch-destination-not-source branch semantics, diff-only review with RAG context, persistent vector store as memory, PDF reports, full author attribution, internal-only access. Only the Bedrock-side configuration is being finalised here.

# 2. What Changed Across v2 → v3.3

| Aspect | v2.0 | v3.3 (this final version) |
| --- | --- | --- |
| AWS region | ap-south-1 (planned) | us-east-1 (matches existing project; Bedrock access verified) |
| Review LLM | global.anthropic.claude-opus-4-8 | us.anthropic.claude-opus-4-6-v1 (proven in existing project, inference profile required) |
| Embedder | cohere.embed-v4:0 (1536 dim) | cohere.embed-multilingual-v3 (1024 dim) — proven in existing project; multilingual helps for any non-English comments in code |
| pgvector schema | Vector(1536) — no migration | Vector(1024) — one-time column type change in the Alembic migration |
| Bedrock secondary LLM | Not specified | BEDROCK_LLM_VALIDATION_MODEL points at the same Opus 4.6 by default |
| max_tokens handling | Designed from scratch | MAX_OUTPUT_TOKENS = 16384 constant in bedrock_client.py. Not in env. Not computed per-call. |
| Env pattern | Designed from scratch | Mirrors your existing project's .env structure for consistency |
| Testing strategy | Implied / TBD | Full pyramid (unit / integration / e2e / quality-eval) phased week-by-week alongside development. See §12. |
| Pre-merge conflict prediction | Not in plan | Added to Phase 1.5: git merge-tree based, zero LLM cost, surfaces conflicts in dashboard. See §11.2. |
| AI-assisted conflict resolution | Not in plan | Added to Phase 2: advisory-only patch proposals via Opus + RAG. Never auto-applied. See §11.3. |

# 3. Decisions Locked

| Decision | Value |
| --- | --- |
| AWS region | us-east-1 |
| Review LLM (Bedrock) | us.anthropic.claude-opus-4-6-v1 (inference profile required) |
| Secondary / validation LLM | us.anthropic.claude-opus-4-6-v1 (same model; swap to cheaper later if needed) |
| max_tokens (output cap) | Set as MAX_OUTPUT_TOKENS = 16384 constant in bedrock_client.py. No env var, no per-call computation. Bedrock bills only on actual output tokens generated, so a high cap costs nothing extra and prevents truncation. Update the constant when upgrading models. |
| Embedder (Bedrock) | cohere.embed-multilingual-v3 |
| Embed dim | 1024 (one-time pgvector schema change) |
| Input type at indexing | search_document |
| Input type at retrieval | search_query |
| Reranker | Skipped in the review pipeline (top-K from pgvector + path filter is sufficient). Optional for the Q&A surface — standalone Cohere Rerank if you want it. |
| Source platforms (Phase 1) | OpenForge (Tuleap) + GitHub via provider abstraction |
| Trigger (Phase 1 default) | Polling via Celery Beat (every 5 min) |
| Webhook upgrade path | Phase 1.5 — trigger_mode column on projects + UI toggle |
| Onboarding UX | 4-screen wizard: Connect → Pick branches → Pick checklist → Indexing |
| Branch discovery | git ls-remote --heads --symref (no clone needed) |
| New-branch behaviour | Notify (default) — opt-in to auto-watch |
| Force-push behaviour | Detect via merge-base ancestry; dashboard banner; do not auto-review |
| Checklist UI | Day-one (Phase 1) via react-jsonschema-form |
| Language coverage (Phase 1) | Python, JS, TS, Java, Go, Rust, C, C++ with full AST chunking |
| Language coverage (fallback) | All other languages: file-level chunks, review still runs |
| Credentials | IAM user 'code-review-bot' with AmazonBedrockFullAccess (not root) |
| Access scope | Internal only; session auth in Phase 1; SSO in Phase 3 |

# 4. Bedrock Configuration — Locked

The review service's .env mirrors the structure from your existing Bedrock project. Credentials should come from the dedicated IAM user 'code-review-bot' (see §12), not from root.

# ─── AWS BEDROCK — LLM + EMBEDDER ──────────────────────  REQUIRED ──
AWS_ACCESS_KEY_ID=<from code-review-bot IAM user>
AWS_SECRET_ACCESS_KEY=<from code-review-bot IAM user>
AWS_REGION=us-east-1
LLM_PROVIDER=bedrock
INGESTION_LLM_PROVIDER=bedrock
BEDROCK_LLM_MODEL=us.anthropic.claude-opus-4-6-v1
BEDROCK_LLM_VALIDATION_MODEL=us.anthropic.claude-opus-4-6-v1
# max_tokens is NOT in env — it's a constant in app/review/bedrock_client.py
# (Bedrock bills per actual output, so a high cap is free; prevents truncation.)
EMBEDDING_PROVIDER=bedrock
BEDROCK_EMBED_MODEL=cohere.embed-multilingual-v3
BEDROCK_EMBED_INPUT_TYPE_DOC=search_document
BEDROCK_EMBED_INPUT_TYPE_QUERY=search_query
EMBED_DIMENSION=1024

## 4.1 Why these specific choices

- us-east-1: matches your existing Bedrock project, so credentials and any reusable boto3 wrappers carry over. Latency from a Mumbai-hosted review service is ~200–300 ms per Bedrock call, fully acceptable for the cadence of code review.

- Opus 4.6 via us. inference profile: Opus 4.x models on Bedrock are only callable through inference profiles, never via raw model IDs. The 'us.' prefix routes through US-region capacity pools. 4.6 is proven in your other project; we keep the same to reduce surprises in Phase 1.

- Cohere Embed Multilingual v3: 1024-dim embeddings, strong on both code and prose, handles non-English comments well (useful for any Hindi/regional language docs that show up in gov.in projects).

- EMBED_DIMENSION=1024: Requires the pgvector column to be Vector(1024). Handled in the same Alembic migration that creates the new tables — see §8.3.

- No reranker in the review path: Diff hunks already constrain retrieval to specific files and their related chunks. Top-K from pgvector after path filtering is usually correct. Saves one network call per review.

- max_tokens as a single code constant: MAX_OUTPUT_TOKENS = 16384 lives in app/review/bedrock_client.py. No env var, no per-call estimator. Bedrock pricing is per actual output token, not per cap, so a generous ceiling costs nothing extra — it just prevents silent truncation when a review is unusually verbose. One number to change when upgrading to Opus 4.8 / Claude 5.

## 4.2 Sanity checks already passed

| Check | Status |
| --- | --- |
| aws bedrock list-foundation-models — Anthropic + Cohere visible in us-east-1 | ✓ confirmed |
| aws bedrock list-inference-profiles — us.anthropic.claude-opus-4-6-v1 ACTIVE | ✓ confirmed (same as existing project) |
| aws bedrock-runtime converse — successful test call | ✓ confirmed in existing project |
| aws bedrock-runtime invoke-model — Cohere embed returns 1024-dim vector | ✓ confirmed in existing project |
| IAM credentials work outside root context | Pending: create 'code-review-bot' user (see §12) |

## 4.3 Input vs output tokens — what max_tokens actually controls

Worth recording explicitly to avoid future confusion. max_tokens is a strict OUTPUT-side cap on the LLM's reply length. It does not affect input.

| Boundary | What it limits | Set by | Value for Opus 4.6 |
| --- | --- | --- | --- |
| Model context window | Total input the model can read in one call | The model itself | ~200,000 tokens |
| max_tokens (this setting) | Tokens the model can generate in its reply | MAX_OUTPUT_TOKENS constant | 16,384 |
| Our input budget cap | What WE choose to put in (not a hard ceiling — a quality + cost decision) | context_builder.py | ~10K tokens, configurable |

Practical implication: a review prompt typically carries 8–20K input tokens (checklist + diff + retrieved context + commit metadata) and the model emits 2–12K output tokens of structured JSON findings. Neither side is anywhere near its ceiling on a normal review. The PDF report is generated server-side from the JSON findings; the LLM never sees or produces the PDF.

# 5. Variant A — The Polling Trigger Layer

Unchanged from v2. Summary: the review service runs outbound-only against OpenForge / GitHub. Celery Beat fires every 5 minutes; for each project we git fetch and compare branch HEADs to last_reviewed_sha. Any forward-moving change triggers a review of the diff. Force-pushes are detected via merge-base ancestry and surfaced in the dashboard rather than auto-reviewed.

Operational consequence: no inbound webhook in Phase 1 means no public TLS hostname, no IP allowlist, no platform-team coordination, no per-repo admin to register webhooks. The webhook path remains a clean upgrade in Phase 1.5 via a trigger_mode column on projects.

# 6. Provider Abstraction (OpenForge + GitHub)

| Provider | URL pattern | Auth | Clone URL we use |
| --- | --- | --- | --- |
| OpenForge (Tuleap) | openforge.gov.in/plugins/git/<project>/<repo>.git | tlp.k1 personal access key (same key works for REST and HTTPS clone) | https://review-bot:<TLP_TOKEN>@openforge.gov.in/plugins/git/<project>/<repo>.git |
| GitHub | github.com/<org>/<repo>.git | PAT (classic or fine-grained) | https://<GH_TOKEN>@github.com/<org>/<repo>.git |

# 7. Onboarding Wizard (4 Screens)

Unchanged from v2. Screens: Connect (paste URL → git ls-remote probes branches without cloning) → Pick branches (checkboxes from actual repo state, no hardcoded list) → Pick checklist + polling interval → Indexing (live progress). New branches added later are detected on each poll and surfaced as a banner for opt-in.

# 8. Database Schema

## 8.1 New / renamed tables (unchanged from v2)

| Table | Purpose |
| --- | --- |
| projects (rename of repos) | One row per repository under review |
| commits | Every reviewed commit and its author info |
| reviews | One review per push range, per branch |
| review_findings | Individual finding entries |
| checklists | Versioned review rule sets |
| users | Internal dashboard users |
| branch_events | Force-push / new-branch / branch-deleted notifications |

## 8.2 chunks table

Existing chunks table keeps its structure. One new column: commit_sha (varchar) so we can prune outdated chunks when re-indexing changed files.

## 8.3 IMPORTANT — pgvector dimension change (1536 → 1024)

This is the one schema change v3 adds on top of v2's plan. Cohere Embed Multilingual v3 returns 1024-dim vectors, not 1536. The chunks.embedding column must be Vector(1024).

Handled in the same Alembic migration that creates the review-side tables. The migration sequence is:

- Drop any existing pgvector indexes on chunks.embedding (HNSW / IVFFlat — cannot be ALTERed across dimensions).

- Truncate chunks (existing Voyage 1536-dim embeddings are unusable with the new model anyway — Cohere v3 produces a different embedding space).

- ALTER COLUMN chunks.embedding TYPE Vector(1024).

- Recreate the HNSW index on the new 1024-dim column.

- Add the commit_sha column.

- Trigger a fresh index on every existing project (status moves to 'indexing' temporarily).

Cost of re-indexing: Cohere Embed Multilingual v3 on Bedrock is ~$0.0001 per 1K input tokens. A typical mid-sized repo (~100K LOC) costs cents to re-embed. One-time.

# 9. File-by-File Code Changes

## 9.1 Existing files — modifications

| File | Change |
| --- | --- |
| app/main.py | Drop /webhooks/github. Add /projects (CRUD), /projects/probe, /projects/{id}/index-status, /projects/{id}/baseline-audit, /reviews, /reviews/{id}/findings, /reviews/{id}/download, /checklists, /branch-events. Session auth middleware. Tighten CORS. |
| app/db/models.py | Add Project, Commit, Review, ReviewFinding, Checklist, User, BranchEvent models. Update Chunk.embedding to Vector(1024). Keep Repo aliased to Project temporarily. |
| app/ingestion/cloner.py | Provider registry. Persistent clones at /var/lib/codereview/repos/<project_id>. list_branches() wrapper around git ls-remote. |
| app/ingestion/embedder.py | Replace Voyage SDK with boto3 Bedrock Runtime calls. Use input_type=search_document. Respect Cohere's 96-text batch limit. |
| app/ingestion/indexer.py | upsert_chunks_for_files() and prune_chunks_for_files() for incremental updates. Update Vector typing to 1024 dim. |
| app/query/retriever.py | Update embedder call to Bedrock with input_type=search_query. Reranker becomes optional (keep for Q&A surface; remove from review-pipeline path). |
| app/query/hyde.py + answerer.py | Untouched. Q&A surface remains for the team. |
| app/workers/tasks.py | Add poll_all_projects_task, check_project_for_changes, review_push_task, baseline_audit_task. Configure Celery Beat. |
| Frontend/src/App.jsx | Refactor into multi-route app: ProjectsList, OnboardingWizard (4 screens), ProjectDetail, ReviewDetail, ChecklistsList, ChecklistEditor, Settings, Login. |

## 9.2 New modules (largely unchanged from v2)

| Path | Responsibility |
| --- | --- |
| app/providers/{__init__,openforge,github}.py | Detect provider, parse URLs, build auth-injected clone URLs, list_branches via git ls-remote. |
| app/storage/clone_manager.py | Manages persistent clones, incremental fetch, branch worktrees for race-free concurrent branch reviews. |
| app/review/diff_parser.py | Run git diff and parse hunks via unidiff. |
| app/review/context_builder.py | Pull related chunks from pgvector with token-budget cap. |
| app/review/bedrock_client.py | boto3 Converse API wrapper for Opus 4.6. JSON-mode structured output. Token-usage accounting. Exponential backoff on throttling. |
| app/review/reviewer.py | Build prompts, call Bedrock, validate structured findings, file-chunk-batch large diffs. |
| app/review/checklist.py | Load active checklist, version-snapshot at review time, inject as rules into the prompt. |
| app/review/report_pdf.py | Render review PDF with commit info, severity-grouped findings, code snippets. |
| app/auth/sessions.py | Cookie session auth (username/password Phase 1; OIDC-ready stub for Phase 3). |
| app/scheduling/beat.py | Celery Beat schedule. |
| migrations/versions/002_review_agent.py | Schema creation + pgvector dimension change (1536 → 1024). |
| Frontend/src/wizard/* | ConnectStep, BranchesStep, ChecklistStep, IndexingStep. |
| Frontend/src/dashboard/* | ProjectsList, ProjectDetail, ReviewDetail, FindingCard, BranchFilter, BranchEventsBanner. |
| Frontend/src/checklist/* | ChecklistsList, ChecklistEditor (RJSF + raw JSON view). |

# 10. Dashboard UI

Unchanged from v2. Routes: /login, /projects, /projects/new (wizard), /projects/:id, /projects/:id/reviews/:reviewId, /checklists, /checklists/new, /settings. Branch-event banner surfaces new branches and force-push alerts for explicit user acknowledgement.

# 11. Phased Rollout

## 11.1 Phase 1 — MVP (~5 weeks)

| Week | Deliverables |
| --- | --- |
| Week 1 | Schema migration including pgvector Vector(1024) change. Provider abstraction (openforge + github). Persistent clone manager. list_branches via git ls-remote. POST /projects/probe endpoint. |
| Week 2 | Replace Voyage with Bedrock Cohere Embed v3 in app/ingestion/embedder.py (boto3, batched at 96). Diff parser (unidiff). RAG context builder over pgvector. Bedrock Converse client for Opus 4.6. Reviewer module with file-chunked batching. Persistence + incremental re-embedding. |
| Week 3 | Celery Beat. poll_all_projects_task + check_project_for_changes. review_push_task. Force-push detection. Author/committer attribution from git log. Batch vs per-commit toggle. baseline_audit_task. |
| Week 4 | React Router refactor. 4-screen wizard. Projects list. Project detail. Review detail with findings view. PDF report. Session auth. |
| Week 5 | RJSF-based checklist editor with versioning. Branch-events banner. End-to-end test against sports/gms-management-service-api. Docs and handover. |

## 11.2 Phase 1.5 — Webhook upgrade + pre-merge conflict prediction (~3 weeks)

Two parallel deliverables. Webhooks unblock latency for any GitHub-hosted repos and OpenForge if/when ingress lands. Conflict prediction is the more impactful piece operationally.

### Webhook upgrade (when ingress lands)

- /webhooks/openforge endpoint with form-encoded parser + shared-secret URL token.

- Caddy reverse proxy + IP allowlist for OpenForge egress IPs.

- Per-project trigger mode toggle in UI.

- Pusher attribution column on reviews (populated only for webhook-sourced events).

- Per-branch checklist overrides (strict checklist for uat → prod merges).

### Pre-merge conflict prediction (no LLM, pure git)

For every (unwatched source branch) × (watched target branch) pair, run a trial merge in the background using git merge-tree. This is a what-if merge that doesn't touch the working state — Git reports which files would conflict.

- Trigger: piggybacks on the existing 5-min poll. For each project, after the normal poll, run trial merges for active feature branches against each watched target.

- Underlying command: git merge-tree --write-tree --name-only <base> <source> <target>. Returns the list of conflicted files without staging or committing anything.

- Cost: Zero LLM tokens. Pure git plumbing. A 5-min trial-merge sweep across 20 active feature branches and 4 target branches finishes in <30 seconds on a typical repo.

- UI surfacing: Dashboard banner per project: 'feature/payments → dev: 3 conflicts in auth.py, payments.py, routes.py (last predicted: 2m ago)'.

- Data model: New conflict_predictions table — project_id, source_branch, target_branch, conflicted_files (jsonb), predicted_at, resolved (bool).

## 11.3 Phase 2 — Breadth + AI-assisted conflict resolution (~4 weeks)

### Breadth

- Tier 3 languages: Ruby, PHP, C#, Kotlin, Swift, Scala, Dart.

- Checklist import/export and sharing across projects.

- Token-usage analytics dashboard.

- Slack / Teams outbound notifications on review completion.

### AI-assisted conflict resolution (advisory-only)

Extends Phase 1.5's conflict prediction. When a conflict exists, the system uses Claude Opus + RAG context to PROPOSE a resolution. The proposal appears in the dashboard as a draft patch. A human must explicitly accept and apply — the bot never auto-applies, never pushes.

- Input to LLM: The two conflicting versions of each file (with conflict markers parsed out), plus related context from pgvector (callers, tests for affected functions), plus a short instruction to preserve both branches' intent.

- Output: A unified-diff patch + a written rationale explaining each merged hunk's reasoning.

- Safety rails: (1) Never auto-applied. (2) Banner clearly marks the patch as AI-generated. (3) For files matching a configurable sensitive_paths pattern (e.g., auth/*, payments/*, migrations/*), require two human approvals before showing apply button. (4) Every applied resolution gets re-reviewed by the standard review pipeline on the next poll — a self-check.

- Data model: New resolution_proposals table — conflict_prediction_id, patch_text, rationale, llm_tokens_used, status (proposed/accepted/rejected/superseded), accepted_by_user_id, accepted_at.

- Why advisory-only: AI-generated merges of security-sensitive code can introduce subtle bugs that pass review but break in production. The pattern matches the rest of the tool: surface insights, let humans decide.

## 11.4 Phase 3 — Hardening (~2 weeks)

- SSO via OIDC / Keycloak / LDAP.

- Multi-tenant isolation: per-team projects, RBAC, audit log.

- Backups: pgvector dumps, clone-dir reconstitution playbook.

- Observability: Prometheus metrics, Grafana, alerting.

# 12. Testing Strategy

Tests ship in the same week as the feature they cover, not as a post-hoc phase. The strategy combines a conventional test pyramid (unit → integration → e2e) with a quality eval suite specific to AI-driven systems.

## 12.1 The pyramid for this system

| Layer | Scope | Determinism | Where it runs |
| --- | --- | --- | --- |
| Unit (pytest) | Pure functions: parsers, providers, attribution extraction, force-push detection | Fully deterministic, no I/O | Every commit, locally + CI |
| Integration (testcontainers) | Real Postgres+pgvector, real Redis, real git operations against synthetic repos. Bedrock mocked. | Mostly deterministic | Every PR in CI |
| End-to-end (Playwright) | Full wizard → onboarding → review cycle against a self-hosted Gitea or sandbox OpenForge repo | Mostly deterministic | Pre-release / nightly |
| Quality eval (custom runner) | Run reviewer on golden diffs with known issues; score recall, precision, severity calibration | Non-deterministic by design — track distributions | On merge to main + when model/checklist changes |

## 12.2 Tooling stack

| Tool | Role |
| --- | --- |
| pytest + pytest-asyncio | Primary test runner with async support for FastAPI endpoints |
| testcontainers-python | Spin up Postgres+pgvector and Redis in CI without local install dependencies |
| fastapi.testclient.TestClient + httpx.AsyncClient | API endpoint contract tests |
| moto + unittest.mock | Mock Bedrock (boto3) for fast unit tests — no LLM cost on every run |
| Playwright | End-to-end browser tests for the wizard + dashboard |
| GitPython | Construct synthetic git histories for force-push / merge / branch tests |
| RAGAS | Retrieval quality scoring (precision@K, context-faithfulness) |
| tests/eval/eval_runner.py (custom) | Review-quality scoring against the golden-diffs corpus |

## 12.3 Week-by-week testing alongside Phase 1 development

| Week | Feature code | Tests landing in the same week |
| --- | --- | --- |
| Week 1 | Schema, providers, clone manager, /projects/probe | Unit: URL parsing per provider; default-branch detection. Integration: list_branches against a public test repo; clone manager initial + incremental fetch on temp git repos; migration up/down on clean Postgres. |
| Week 2 | Diff parser, context builder, Bedrock reviewer, persistence | Unit: diff parser with sample hunks (add/del/rename); chunker fixtures per language. Mock Bedrock for unit; 3 real Bedrock smoke tests gated by RUN_BEDROCK_SMOKE=1 env. Integration: synthetic repo → chunk → embed → store → retrieve. |
| Week 3 | Polling, force-push detection, author attribution, baseline audit | Unit: force-push ancestry scenarios; git-log format parsing for author/committer. Integration: full poll → review cycle on a synthetic repo where the test controls the history (push, merge, force-push). |
| Week 4 | Wizard, dashboard, PDF, session auth | Component tests for each wizard step. API contract tests with TestClient. PDF: extract text via pypdf, assert findings appear correctly. Visual screenshot diff for the dashboard. |
| Week 5 | Checklist editor + branch-events banner + integration | Checklist CRUD tests. Playwright E2E: wizard → branch picker → fake push → review appears in dashboard. First 10–15 golden diffs in tests/eval/golden_diffs/. Eval runner committed. |

## 12.4 The quality eval suite — the AI-specific innovation

Standard tests don't catch "the reviewer got worse at detecting SQL injection." A golden-diff corpus + a scoring runner does. This is the single highest-leverage testing investment for an AI-review system.

Structure (in tests/eval/golden_diffs/):

01_sql_injection_python.diff             + meta.json
02_hardcoded_secret_node.diff            + meta.json
03_unbounded_loop_go.diff                + meta.json
04_missing_null_check_java.diff          + meta.json
05_race_condition_rust.diff              + meta.json
06_style_only_python.diff                + meta.json  (low severity expected)
07_clean_refactor_no_issues.diff         + meta.json  (0 findings expected)
...

Each meta.json describes what a good review should find:

{
  "expected_findings": [
    { "category": "security", "severity": "critical", "rule_id": "sql-injection" }
  ],
  "tolerance": {
    "false_positive_max": 1,
    "must_detect_categories": ["security"]
  },
  "checklist": "default-v1"
}

The runner produces a scorecard per checklist version, per model. This is what tells you, after the team swaps Opus 4.6 → 4.8, whether quality went up or down — quantitatively, not by gut feel. The corpus grows over time: anyone who finds a real bug in a review (false negative) or an annoying false positive contributes a new golden-diff pair.

## 12.5 Test environments

| Environment | Stack | When it runs | Cost |
| --- | --- | --- | --- |
| Local dev | docker-compose: app + Postgres+pgvector + Redis. Bedrock mocked. | Every dev's laptop. Fast feedback. | Free |
| CI (per PR) | Same as local + a few real Bedrock smoke tests on main only | Every PR (unit+integration); smoke + eval only on merge to main | ~$1 per CI run capped via MAX_BEDROCK_TEST_TOKENS |
| Staging | Full stack pointed at a sandbox OpenForge project (or self-hosted Gitea for fully isolated runs) | Manual + nightly cron | Modest — only spinning up for tests |

## 12.6 Test repository strategy

A realistic test target matters for protocol-level testing. Plan:

- Primary: a throwaway internal OpenForge project that the review-bot service account has full read access to. Doesn't matter what code is in it — the value is exercising the real Tuleap protocol.

- Fast local: self-hosted Gitea container in the docker-compose. Same git wire protocol as Tuleap from the cloner's perspective, no network dependency, fastest iteration.

- Real-world dry-run: sports/gms-management-service-api at the end of Phase 1 Week 5 — read-only validation against your actual codebase.

## 12.7 Continuous integration setup

Phase 1 Week 0 (before any feature code lands) ships:

- docker-compose.yml for local dev (Postgres+pgvector, Redis, optional Gitea).

- .github/workflows/ci.yml (or equivalent) running pytest + ruff + mypy on every push.

- MAX_BEDROCK_TEST_TOKENS guardrail in conftest.py — aborts the test session if real Bedrock token budget is exceeded.

- tests/ skeleton: tests/unit/, tests/integration/, tests/e2e/, tests/eval/.

- conftest.py with shared fixtures: db_session, mock_bedrock, synthetic_repo, mock_provider.

# 13. Operational Pre-asks

Variant A keeps the ops surface tiny. Three things needed before Phase 1 starts:

- OpenForge service account + tlp.k1 personal access key. Bot account added as a project member with read access to every repo to be reviewed. Token stored as OPENFORGE_TOKEN.

- AWS IAM user 'code-review-bot' with AmazonBedrockFullAccess. Generate access key + secret. Stored in the .env in §4. Already-verified Bedrock model access (Opus 4.6 + Cohere Embed v3) on your account carries over.

- GitHub PAT (optional, only if internal GitHub repos are also onboarded). Stored as GITHUB_TOKEN.

Things NOT needed for Phase 1: OpenForge platform team coordination, egress IP allowlist, public TLS hostname, reverse proxy, per-repo webhook registration.

# 14. Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| us-east-1 → India latency (~200–300 ms per Bedrock call) | Acceptable for code-review cadence. Per-review overhead is <1s of network. Can migrate to ap-south-1 in Phase 2 if it becomes a UX issue (Opus 4.8 + Embed v4 are confirmed available there). |
| Bedrock rate limits hit during large merge | File-chunked batching with sequential calls + exponential backoff. Per-project token budget caps. |
| pgvector grows unboundedly | Per-project size budget + LRU pruning of old chunks. commit_sha column makes pruning safe. |
| Cohere Embed v3 is general-purpose, not code-specialised | Acceptable for diff retrieval (path filter does most of the work). If quality is an issue in Phase 2, switch to Voyage code embedder behind the embedder-provider abstraction — no schema change if we use 1024-dim Voyage variants. |
| Force-pushes silently corrupt review history | Explicit ancestry check + dashboard banner. |
| Bot service account loses access mid-poll | Health-check polling task: if 3 consecutive polls fail for a project, mark status=auth_error in the dashboard. |

# 15. Next Step

With v3 the entire stack is locked. On confirmation of the §12 operational asks (OpenForge service-account token + IAM 'code-review-bot' user), Phase 1 Week 1 begins immediately. End of Phase 1 (~5 weeks) ships:

- Polling against OpenForge / GitHub.

- Wizard-based onboarding with live branch discovery and no hardcoding.

- Claude Opus 4.6 review on every push to watched branches via Bedrock.

- Cohere Embed Multilingual v3 incremental indexing via Bedrock.

- PDF report download per review.

- Author + committer attribution from git log.

- Checklist UI with versioning (RJSF-based).

- Baseline audit on demand.

- Force-push detection and new-branch surfacing.

- 8 languages with AST chunking + universal fallback.

— End of v3.3 (Final, Build-ready) —